# Curriculum-Aligned NCEA Co-Requisite Tutoring Portal

Phase 1 Strategy & Venture Plan

Elevate Learning Hub
Bridging the learning equity gap — one student at a time.

1. Purpose

To deliver a subscription-based digital tutoring portal focused on the NCEA numeracy and literacy co-requisite, providing:

- Curriculum-aligned, educator-built learning support

- Affordable access regardless of geography or income

- A sustainable recurring revenue model

- Measurable social impact via Trust-funded access

Phase 1 is a low-capital, controlled MVP capable of operating without a custom SaaS build.

2. Strategic Rationale

The NCEA literacy and numeracy co-requisite is now a universal prerequisite for any NCEA qualification.
Students who do not achieve it cannot gain NCEA at any level.

This creates:

- A universal demand point

- A high-impact intervention opportunity

- A scalable entry into AI-assisted tutoring

It also exposes a structural equity gap: access to tutoring is currently determined by income rather than need.

3. Market Context – New Zealand Tutoring Demand

- ~165,000 secondary students (Years 9–13)

- 10–25% require additional support to meet co-requisite on first attempt

- 20–30% of students access some form of tutoring

- Typical private tutoring cost: $30–$80 per hour

Implication:
A <$30/month subscription sits below the cost of one hour of traditional tutoring and enables mass-market access.

4. Venture Mission

To make high-quality, standards-aligned tutoring accessible to every student, not just those who can afford private tuition.

This is both a commercial opportunity and a measurable social equity intervention.

5. Venture Structure

New entity – name TBC

Ownership model:

- 47.5–49.5% EffQual

- 47.5–49.5% Bex (or entity)

- 1–5% Education Trust

Role Allocation

EffQual

- Portal build

- Subscription and payments

- AI governance and guardrails

- Cost monitoring and unit economics

- N8N orchestration layer

Bex

- Curriculum ingestion

- Tutor pedagogy design

- Prompt standards

- SME coordination

- Academic validation

Education Trust

- Fund subsidised access

- Impact reporting

- Equity partnerships

6. Target Market

Phase 1 Primary

- Year 10–11 students preparing for co-requisite

- Parents seeking affordable tutoring

Secondary (limited)

- Alternative education providers

- Pilot schools (test and measure only)

Pilot cohort: 20–50 paid users

Go-to-market runs in parallel:

- Direct-to-parent subscription

- School pathway via case studies

7. Core Product

A secure web-based tutoring portal delivering:

- Numeracy tutor

- Literacy tutor

- Step-by-step explanations

- Practice generation

- Understanding checks

- Essay feedback (literacy)

- Progress-aligned learning

Positioning:
Educator-built digital tutor aligned to NZQA standards
(Not generic AI)

8. Tutor Behavioural Framework (Core Differentiator)

Persona

Senior NCEA Co-Requisite Literacy & Numeracy Specialist
25+ years’ teaching experience
Tone: Manaakitanga — supportive, respectful, rigorous
Language: NZ English and NCEA terminology

Core Rules

- NZQA standards only

- No fabrication of standards or data

- Ask for clarification if unsure

- Use student work as primary context

- Scaffold before giving answers

- Grade using N / A / M / E framework

Pedagogical Loop

- Identify the relevant standard

- Clarify the task

- Ask guiding questions

- Provide method

- Offer practice

- Confirm understanding

Interaction Modes

Learning Mode

Scaffolded support (no direct answers)

Assessment Mode

Practice graded using N/A/M/E

Reporting Mode

Auto-generated parent/teacher progress summary

This directly supports school engagement and parent value.

9. Learning Personas (Cost + Pedagogy Control)

| Persona | Goal | Usage Profile |
| --- | --- | --- |
| Pass Pathway | Minimum competency | Low usage |
| Achieved Pathway | Reinforcement | Moderate |
| Excellence Pathway | Deep mastery | Higher usage |

Enables tiered pricing and cost control.

10. Platform Architecture

Public site: value proposition, pricing, FAQs
Members area: registration, payments, login
Protected portal: tutor interface, usage rules

Future-ready for multi-language but English-first.

11. Subscription Model

| Plan | Price | Access |
| --- | --- | --- |
| Numeracy | $19/month | Numeracy tutor |
| Literacy | $19/month | Literacy tutor |
| Core Bundle | $29/month | Both tutors |

Future tiers aligned to personas and reporting features.

12. Unit Economics (Tentative)

ARPU: $25/month
Average AI cost: $6/user/month
Gross margin: $19/user (76%)

Break-even: ≈105 users

13. Revenue Scenarios

| Users | Monthly Revenue | Annual Revenue |
| --- | --- | --- |
| 50 | $1,250 | $15,000 |
| 200 | $5,000 | $60,000 |
| 1,000 | $25,000 | $300,000 |

At 1,000 users:

- Fully sustainable

- Funds Phase II

- Enables significant subsidised access

14. Social Impact Model

5% Trust allocation funds subsidised seats.

At 200 users:
8–12 funded students

At 1,000 users:
40–60 funded students

Impact measured through:

- Access metrics

- Completion rates

- Confidence indicators

15. Governance & Safeguarding

- No storage of sensitive personal data

- Parent consent for minors

- NZ curriculum guardrails

- SME validation workflow

- Usage caps and monitoring

- Clear learning support scope

16. SME Review Workflow

- Tutor prompt drafted

- Mapped to NZQA standard

- SME validation

- Pilot testing

- Ongoing quarterly review

Prevents hallucination and ensures academic integrity.

17. Cost Control Framework

- Daily message caps

- Monthly usage ceilings

- Persona-based limits

- Session guidance

- AI cost monitoring

Target:
Revenue ≥ 3× AI cost

18. Change Management Strategy

NSW experience showed low adoption without training.

Our approach:

Phase 1

- Parent onboarding

- Student usage guidance

Phase 2

- Teacher briefing packs

- Case study evidence

Phase 3

- School licensing pilots

19. Marketing Strategy

Low-cost, targeted channels:

- Parent Facebook groups

- Bex’s educator network

- School Shorts NZ platform

- Pilot via Howick College + one additional school

- Word of mouth from pilot users

Key message:
Affordable, educator-built, standards-aligned support for the co-requisite.

20. Success Metrics

Commercial

- Conversion rate

- MRR

- Cost vs revenue per user

- Churn

Educational

- Practice improvement

- Co-requisite attainment

- Student confidence

Operational

- Messages per user

- Peak usage

- Support volume (AI-assisted)

21. Implementation Timeline

Weeks 1–2

- Branding

- Curriculum scope

- Pricing tiers

- Usage policy

Week 3

- Portal build

- Members area

- Portal structure

Week 4

- Tutor integration

- Internal testing

- Pilot onboarding

Months 2–3

- Cost and engagement monitoring

- Prompt refinement

- Pricing adjustment

22. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| High AI cost | Caps, personas, monitoring |
| Low conversion | Parent-first messaging |
| Misuse | Scaffolded pedagogy |
| Data privacy | Minimal storage |
| Low school uptake | Case studies first |
| Hallucinations | SME validation |

23. Phase 1 Deliverables

- Live subscription portal

- Numeracy tutor

- Literacy tutor

- Governance framework

- Pilot dataset

24. Phase II (Conditional)

- High-demand subject expansion (science, maths)

- Parent dashboard

- Progress analytics

- Focus groups for demand testing

- Agent-based curriculum ingestion

25. Phase III – Replication Model

- Jurisdictional curriculum localisation

- Institutional licensing

- Multi-language capability

- Educator-led tutor standards

Replication, not rebuild.

26. Board-Level Strategic Position

This venture:

- Targets a universal qualification bottleneck

- Operates below the cost of one hour of tutoring per month

- Achieves 76% gross margin

- Breaks even at ~105 users

- Scales to $300k annual revenue at 1,000 users

- Delivers measurable equity impact

It is a low-capital, educator-led, scalable model with global replication potential.